Friday, February 6 2026 - 6:00 PM Asia/Karachi

# Deriv AI Talent Sprint Hackathon

# Project Execution Plan & Team Responsibilities

Teammates: Ahmad Gul, Sana Adeel, Muqadas

Project Execution Order

1. Teammate 1 — Policy Ingestion & Retrieval (first)

2. Teammate 2 — Agents & Decision Logic (second)

3. Teammate 3 — UI & Demo Integration (last)

## Phase 1: Policy Ingestion & Retrieval (Teammate One)

Purpose:
Build the policy knowledge base and retrieval system.

Technologies:
- Python
- LlamaIndex
- Qdrant
- Embeddings (OpenAI or HuggingFace)

Tasks:
- Write 6–10 structured policies in data/policies.txt
- Build ingestion pipeline to chunk policies, embed them, and store in Qdrant
- Implement retrieve_policies(doc_text) returning top 3–5 relevant policies

Output / Deliverables:
✅ data/policies.txt with real policies
✅ services/ingestion.py loading policies into Qdrant
✅ services/retrieval.py with retrieve_policies()
✅ Test showing retrieved policies for a sample document

## Phase 2: Agents & Decision Logic (Teammate Two)

Purpose:
Implement AI reasoning, risk scoring, and workflow decision.

Technologies:
- Python
- AutoGen
- GPT‑4o / Claude
- Prompt templates

Tasks:
- Policy Agent: summarize retrieved policies vs. document
- Risk Agent: assign risk score (0–100)
- Workflow Agent: output Approve / Flag / Escalate
- Build analyze_document(text, policies)

Output / Deliverables:
✅ agents/policy_agent.py
✅ agents/risk_agent.py
✅ agents/workflow_agent.py
✅ services/decision.py with analyze_document() returning decision, score, explanation, audit trail
✅ Test run with dummy input

## Phase 3: UI & Demo Integration (Teammate Three)

Purpose:
Build the Streamlit demo and connect backend outputs.

Technologies:
- Python
- Streamlit
- PDF parsing (pypdf or pdfplumber)

Tasks:
- Build UI: text input + file upload + submit
- On submit, call retrieve_policies() and analyze_document()
- Display decision, risk score, explanation, audit trail
- Add demo sample docs and polish for judges

Output / Deliverables:
✅ app.py running demo UI
✅ End‑to‑end working demo